Deliverable 3 -- Final Presentation

Slide 1: Title

TTG -- Distributed Computation on Kubernetes

Fault-Tolerant, Dual-Backend, Queue-Based Parameter Processing

AME-UP Final Presentation

Xavier / TTG Team

February 2026

Slide 2: Timeline & Milestones

| Milestone | Date | Duration | Key Deliverable |
| --- | --- | --- | --- |
| M1: Basic Setup | Jan 27, 2026 | 1 day | K8s cluster + parallel workers |
| M2: Message Queue | Feb 3, 2026 | 1 week | Redis Streams + fault tolerance |
| M3: Production Queue | Feb 9, 2026 | 1 week | RabbitMQ dual-backend |
| **Final Submission** | **Feb 14, 2026** | -- | **Deliverables 1-3** |

Total project duration: ~3 weeks (January 26 - February 14, 2026)

Slide 3: Problem Statement

The Challenge

Our algorithm processes millions of parameters (up to 10M). Each parameter calculation is independent, making this an "embarrassingly parallel" problem.

Running sequentially on one machine:

10M parameters at 1ms each = ~2.7 hours

No fault tolerance -- a crash means starting over

No visibility into progress

What we need:

Distribute work across multiple machines

Recover automatically from failures

Monitor progress in real time

Slide 4: Objectives

Parallel Execution -- Split work across multiple Kubernetes worker nodes

Dynamic Distribution -- Workers pull tasks from a queue (no static assignment)

Fault Tolerance -- Zero data loss when workers crash

Dual Backend -- Support both Redis Streams and RabbitMQ

Operational Tooling -- Monitoring, cleanup, recovery, and demo scripts

Documentation -- Complete guides for setup, operation, and troubleshooting

Slide 5: Solution Architecture

+---------------------------------------------------------------+
|                   KUBERNETES CLUSTER (Kind)                     |
|                                                                 |
|   +-----------+   +-----------+   +-----------+                 |
|   | Worker 0  |   | Worker 1  |   | Worker 2  |                 |
|   | (Node 1)  |   | (Node 2)  |   | (Node 3)  |                 |
|   +-----+-----+   +-----+-----+   +-----+-----+                |
|         |               |               |                        |
|         +-------+-------+-------+-------+                        |
|                 |                                                 |
|           +-----v-----+                                          |
|           |  REDIS or  |                                          |
|           |  RabbitMQ  |                                          |
|           +-----------+                                           |
|                                                                   |
|   Workers pull tasks from queue, process, acknowledge.            |
|   If Worker 1 dies, Workers 0 and 2 continue.                    |
|   Unfinished tasks are automatically reclaimed.                   |
+-------------------------------------------------------------------+

Key design decisions:

Queue-based (not static) distribution

Standalone Pods (not Jobs) for fault isolation

Consumer Groups ensure each task goes to exactly one worker

QUEUE_BACKEND env var switches between Redis and RabbitMQ

Slide 6: Milestone 1 -- Basic Setup

Goal: Prove parallel execution works on Kubernetes

What we built:

Local Kind cluster (4 nodes: 1 control-plane + 3 workers)

Dockerized Python worker with structured logging

Kubernetes Job with indexed completions

Build and deployment scripts

Results:

| Metric | Value |
| --- | --- |
| Parameters | 10,000 |
| Workers | 3 |
| Execution Time | ~8 seconds |
| Throughput | ~1,250 params/sec |
| Success Rate | 100% |

Limitation: No fault tolerance. If a worker dies, its work is lost.

Slide 7: Milestone 2 -- Redis Streams & Fault Tolerance

Goal: Add dynamic distribution and prove fault tolerance

What changed:

Replaced static ranges with Redis Streams queue

Added Consumer Groups (XREADGROUP/XACK/XCLAIM)

Moved to standalone Pods for fault isolation

Built demo script with fault injection

Fault Tolerance Proof:

| Metric | Result |
| --- | --- |
| Worker killed at | 30% progress |
| Chunks completed | **100/100** |
| Data loss | **ZERO** |
| Recovery mechanism | XCLAIM (stale task reclaim) |
| Time to complete | 44 seconds |

Key discovery: Kubernetes Jobs with backoffLimit: 0 terminate ALL pods when one fails. Solution: use standalone Pods.

Slide 8: Milestone 3 -- RabbitMQ Dual Backend

Goal: Add production-grade message broker with operational visibility

What we added:

RabbitMQ backend with AMQP protocol

Retry queue with configurable TTL

Dead-Letter Queue (DLQ) for exhausted retries

Management UI (web dashboard on port 15672)

Dual-backend toggle via QUEUE_BACKEND env var

Redis preserved as rollback-safe fallback

Why RabbitMQ in addition to Redis:

| Feature | Redis Streams | RabbitMQ |
| --- | --- | --- |
| Retry logic | Manual (XCLAIM) | Built-in (retry queue + TTL) |
| Dead-letter queue | Manual | Built-in |
| Monitoring UI | RedisInsight (external) | Management UI (built-in) |
| Fault recovery | Explicit (stale check) | Automatic (unacked requeue) |
| Protocol | Redis RESP | AMQP (industry standard) |

Slide 9: Performance Results

Backend Comparison (Medium Scale -- 10K Parameters)

| Metric | Redis | RabbitMQ |
| --- | --- | --- |
| Chunks | 100/100 | 100/100 |
| Runtime | 41s | 38-39s |
| Throughput | 243 p/s | 256-263 p/s |
| Data Loss | ZERO | ZERO |

Under Fault Conditions (Small Scale -- 1K Parameters)

| Metric | Redis (fault) | RabbitMQ (fault) |
| --- | --- | --- |
| Worker killed at | ~33% | ~36% |
| Chunks | 100/100 | 100/100 |
| Runtime | 48s | 49s |
| Throughput | 20 p/s | 20 p/s |
| Data Loss | **ZERO** | **ZERO** |

9 out of 9 verified demo runs achieved 100% completion with zero data loss.

Slide 10: Fault Tolerance Proof

The Test

Deploy 3 workers connected to queue (Redis or RabbitMQ)

Start processing 100 task chunks

At ~30% completion, forcefully kill one worker (kubectl delete pod)

Observe: remaining 2 workers continue without interruption

Result: 100/100 chunks completed, ZERO data loss

Why It Works

Redis path: Killed worker's unacknowledged tasks become "stale" after 30 seconds. Surviving workers detect stale tasks via XPENDING and reclaim them with XCLAIM.

RabbitMQ path: When the killed worker's connection drops, RabbitMQ automatically requeues all unacknowledged messages. Surviving workers pick them up immediately.

Throughput Under Fault

Normal: 3 workers, ~25-27 p/s (small scale)

Under fault: 2 workers, ~20 p/s

Drop: ~20-25% -- expected and proportional to losing 1/3 of workers

Slide 11: Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Orchestration | Kubernetes 1.27+ | Container scheduling, scaling, health management |
| Local Development | Kind (Kubernetes IN Docker) | Multi-node cluster on a single machine |
| Containerization | Docker (multi-stage builds) | Worker image: Python 3.11-slim, non-root, OCI labels |
| Queue (Option A) | Redis 7.2 + Redis Streams | Lightweight queue with Consumer Groups |
| Queue (Option B) | RabbitMQ 3.13 | Production-grade AMQP broker with retry/DLQ |
| Application | Python 3.11 | Worker logic, queue wrappers, structured logging |
| Monitoring | RedisInsight, RabbitMQ Management UI, CLI tools | Queue visibility and operational awareness |

Repository Stats

| Metric | Value |
| --- | --- |
| Source code files | 4 (worker, Redis wrapper, RabbitMQ wrapper, logging) |
| K8s manifests | 11 |
| Operational scripts | 10 |
| Documentation files | 21+ |
| Python dependencies | 2 (redis, pika) |
| Docker image size | 186 MB |

Slide 12: Lessons Learned

What Worked Well

Incremental milestones: Starting simple (static M1) and building up (queue M2, dual-backend M3) kept complexity manageable and provided clear progress markers.

Redis Streams as first queue: Low overhead, fast iteration. Perfect for proving the concept before adding RabbitMQ complexity.

Standalone Pods for fault demos: Critical discovery -- Kubernetes Jobs terminate all pods when one fails. Standalone pods solved this.

One-command demo script: run-demo.sh with --fault-demo made it easy to repeatedly demonstrate fault tolerance.

Safe cleanup scripts: cleanup-ttg.sh with TTG-only label selectors prevented accidentally deleting other workloads on shared machines.

What We Would Do Differently

Start with RabbitMQ earlier: Its built-in retry/DLQ and management UI are superior to Redis for production queuing.

Add Prometheus from the start: Ad-hoc monitoring (CLI tools, management UIs) does not scale. Prometheus + Grafana should have been part of the base infrastructure.

Use Helm charts: Manual YAML manifests become unwieldy as the number of components grows. Helm would simplify deployments.

Automated testing: The project relies on manual demo runs. CI/CD with automated integration tests would increase confidence.

Key Technical Decisions

| Decision | Why | Alternative Considered |
| --- | --- | --- |
| Kind for local K8s | Free, fast, real multi-node | minikube (single-node), k3s |
| Redis Streams (M2) | Best balance of simplicity + reliability | Kafka (overkill), RabbitMQ (too complex for MVP) |
| RabbitMQ (M3) | Production-grade retry/DLQ, management UI | Keep Redis only |
| Standalone Pods | Fault isolation (Jobs cascade failures) | Kubernetes Jobs with backoffLimit |
| Python 3.11 | Team expertise, good Redis/AMQP libraries | Go (better for containerized workers) |

Slide 13: Future Roadmap

| Enhancement | Priority | Estimated Effort |
| --- | --- | --- |
| Prometheus + Grafana monitoring | High | 2-3 days |
| Scale testing (100K+ params) | High | 1-2 days |
| Real algorithm integration | High | Variable |
| Azure AKS deployment | Medium | 1 week |
| Horizontal Pod Autoscaler (HPA) | Medium | 1-2 days |
| Result aggregation pipeline | Medium | 2-3 days |
| CI/CD pipeline | Medium | 2-3 days |
| TLS encryption | Low | 1 day |
| Redis/RabbitMQ clustering (HA) | Low | 1-2 days |

Slide 14: Live Demo

One-Command Demo

cd /home/xavierand_/Desktop/TTG

# RabbitMQ fault tolerance demo
./scripts/run-demo.sh --backend rabbitmq --scale small --fault-demo --monitor both

What you will see:

Infrastructure check and deployment

3 workers consuming tasks from RabbitMQ

One worker killed at ~30% progress

Remaining 2 workers complete ALL 100 chunks

Final report: 100/100, ZERO data loss

Slide 15: Q&A

Key Takeaways:

Fault tolerance is verified: 9/9 runs, 100% completion, zero data loss.

Dual backend flexibility: Redis for simplicity, RabbitMQ for production features.

Production-ready tooling: One-command demos, safe cleanup, recovery scripts.

Comprehensive documentation: 21+ docs, operational runbooks, architecture guides.

Repository: https://github.com/xmedinavei/ttg-distributed-compute

Presentation Version: 1.0

Prepared By: Xavier / TTG Team