Deliverable 1 -- Optimization & Performance Report

1. Executive Summary

This report documents the performance optimization journey of the TTG Distributed Computation System across three milestones. Starting from a basic static distribution model (M1), we implemented dynamic queue-based distribution with Redis Streams (M2), added a production-grade RabbitMQ backend (M3), and hardened the infrastructure with security, persistence, and operational tooling.

Key result: The system evolved from a fragile static model with zero fault tolerance to a dual-backend, fault-tolerant distributed system that achieves 100% task completion with zero data loss even when workers are killed mid-processing.

2. Baseline Performance (Milestone 1)

Architecture: Static range partitioning with Kubernetes Jobs

How It Worked

Each worker was pre-assigned a fixed range of parameters at startup using its JOB_COMPLETION_INDEX. Worker 0 got parameters 0-3,333, Worker 1 got 3,334-6,666, and Worker 2 got 6,667-9,999. There was no coordination between workers -- each processed its range independently and wrote results to stdout.

Baseline Metrics

| Metric | Value |
| --- | --- |
| Total Parameters Processed | 10,000 |
| Number of Workers | 3 (parallel) |
| Kubernetes Nodes | 4 (1 control-plane + 3 workers) |
| Total Execution Time | ~8-9 seconds |
| Throughput (per worker) | ~499 params/sec |
| Throughput (aggregate) | ~1,250-1,500 params/sec |
| Success Rate | 100% |
| Docker Image Size | 186 MB |

Baseline Limitations

| Limitation | Impact | Severity |
| --- | --- | --- |
| No fault tolerance | If a worker dies, its parameter range is permanently lost | Critical |
| Static load balancing | Fast workers sit idle while slow workers finish | Medium |
| No dynamic scaling | Adding/removing workers requires redeployment | Medium |
| No visibility | No way to see progress except parsing logs | Low |
| All-or-nothing | Cannot pause, resume, or prioritize work | Low |

3. Optimization 1 -- Dynamic Queue Distribution (Milestone 2)

Architecture: Redis Streams with Consumer Groups

What Changed

Static range assignment was replaced with a Redis Streams message queue. Work is split into 100 chunks and pushed into a shared queue. Workers pull chunks dynamically using XREADGROUP and acknowledge completion with XACK. If a worker dies before acknowledging, the chunk is reclaimed by another worker via XCLAIM after a 30-second timeout.

Key Optimizations Implemented

Dynamic task distribution: Workers pull the next available chunk instead of being pre-assigned ranges. Faster workers automatically get more work.

Fault tolerance via XCLAIM: Unacknowledged tasks are reclaimed after a configurable stale threshold, ensuring zero data loss.

Consumer Groups: Redis Streams Consumer Groups ensure each chunk is delivered to exactly one worker (no duplicates).

Standalone Pods: Moved from Kubernetes Jobs to standalone Pods so that killing one worker does not cascade to others (Jobs with backoffLimit: 0 terminate all pods on any failure).

Graceful shutdown: Workers handle SIGTERM/SIGINT signals for clean termination.

Before/After Comparison (M1 vs M2)

| Metric | M1 (Before) | M2 (After) | Change |
| --- | --- | --- | --- |
| Task Distribution | Static (pre-calculated) | Dynamic (queue-based) | Eliminated idle workers |
| Fault Tolerance | None | Verified (XCLAIM recovery) | Critical improvement |
| Worker Killed at 30% | All work lost | 100/100 chunks completed | Zero data loss |
| Monitoring | Logs only | RedisInsight + CLI monitor | Real-time visibility |
| Scaling Model | Fixed at deploy time | Add/remove workers on-the-fly | Elastic scaling |
| Cleanup Safety | Manual | Safe script with dry-run | Operational safety |

Fault Tolerance Test Results

| Metric | Result |
| --- | --- |
| Total Chunks | 100/100 completed |
| Workers Deployed | 3 (standalone pods) |
| Worker Killed At | 30% progress |
| Completion Time | 44 seconds |
| Throughput | 22 params/sec |
| Data Loss | ZERO |
| Recovery Mechanism | XCLAIM (stale task reclaim) |

Full Scale Test Results (No Fault Injection)

| Metric | Value |
| --- | --- |
| Total Parameters Processed | 10,000 |
| Number of Workers | 3 (queue-based) |
| Task Chunks | 100 (100 params each) |
| Wall Clock Time | ~8 seconds |
| Effective Throughput | 1,276 params/sec |
| Parallelism Factor | 2.53x speedup |
| Success Rate | 100% |

4. Optimization 2 -- Production Queue Backend (Milestone 3)

Architecture: Dual-backend (Redis Streams + RabbitMQ)

What Changed

RabbitMQ was added as a production-grade alternative to Redis Streams. The worker selects the backend via the QUEUE_BACKEND environment variable (redis or rabbitmq). RabbitMQ provides richer operational semantics: retry queues with configurable TTL, dead-letter queues (DLQ), and a built-in management UI.

Key Optimizations Implemented

RabbitMQ backend: AMQP-based message broker with built-in retry and DLQ semantics.

Retry queue with TTL: Failed tasks automatically re-enter the main queue after a configurable delay.

Dead-Letter Queue: Tasks that exhaust retries are routed to a DLQ for manual inspection.

Management UI: Real-time web dashboard showing queue depths, consumer counts, and message rates.

Dual-backend toggle: Single environment variable switches between Redis and RabbitMQ; Redis preserved as rollback-safe fallback.

Unified demo script: run-demo.sh supports both backends with identical CLI interface.

Backend Comparison (Small Scale -- 1,000 Parameters)

| Metric | Redis (no fault) | RabbitMQ (no fault) | Redis (fault) | RabbitMQ (fault) |
| --- | --- | --- | --- | --- |
| Chunks | 100/100 | 100/100 | 100/100 | 100/100 |
| Runtime | 36s | 39s | 48s | 49s |
| Throughput | 27 p/s | 25 p/s | 20 p/s | 20 p/s |
| Recovery | XCLAIM | Auto-requeue | XCLAIM | Auto-requeue |
| Data Loss | ZERO | ZERO | ZERO | ZERO |

Backend Comparison (Medium Scale -- 10,000 Parameters)

| Metric | Redis (medium) | RabbitMQ (medium) |
| --- | --- | --- |
| Chunks | 100/100 | 100/100 |
| Runtime | 41s | 38-39s |
| Throughput | 243 p/s | 256-263 p/s |
| Data Loss | ZERO | ZERO |

Key Observations

Both backends achieve 100% completion with zero data loss under all test conditions.

At medium scale (10K params), RabbitMQ is slightly faster (256-263 p/s vs 243 p/s).

Throughput drops ~20-25% under fault conditions (2 vs 3 workers) -- expected and proportional.

RabbitMQ provides richer operational visibility (retry queue, DLQ, management UI).

Redis remains as a tested, simpler fallback path.

5. Optimization 3 -- Infrastructure Hardening

Throughout all milestones, we implemented progressive infrastructure hardening:

Container Security

| Hardening Measure | Implementation |
| --- | --- |
| Non-root user | Dockerfile creates `ttg-worker` user (UID 1000) |
| Read-only filesystem | `readOnlyRootFilesystem: true` in SecurityContext |
| Dropped capabilities | `drop: ["ALL"]` in SecurityContext |
| Minimal base image | `python:3.11-slim` (not full Python image) |
| OCI labels | Image traceability (version, git commit, build date) |

Kubernetes Resource Management

| Resource | Request | Limit |
| --- | --- | --- |
| Worker CPU | 100m | 500m |
| Worker Memory | 128Mi | 256Mi |
| Redis CPU | 100m | 500m |
| Redis Memory | 128Mi | 256Mi |
| RabbitMQ CPU | 200m | 1000m |
| RabbitMQ Memory | 256Mi | 1Gi |

Data Persistence

| Component | Storage | Persistence Method |
| --- | --- | --- |
| Redis | 1Gi PVC | AOF (Append-Only File) |
| RabbitMQ | 2Gi PVC | Mnesia database |

Health Monitoring

| Component | Liveness Probe | Readiness Probe |
| --- | --- | --- |
| Redis | `redis-cli ping` | `redis-cli ping` |
| RabbitMQ | `rabbitmq-diagnostics -q ping` | `rabbitmq-diagnostics -q ping` |
| Workers | Process exit code | N/A (run-to-completion) |

Operational Safety

| Tool | Purpose |
| --- | --- |
| `cleanup-ttg.sh` | TTG-only resource cleanup with `--dry-run` preview |
| `recover-infra.sh` | Infrastructure recovery after reboot |
| `list-resources.sh` | Resource inventory across Docker and Kubernetes |
| Structured logging | Text and JSON formats with worker context injection |

6. Consolidated Before/After Summary

Architecture Evolution

| Aspect | M1 (Baseline) | M2 (Redis Queue) | M3 (Dual Backend) |
| --- | --- | --- | --- |
| Distribution | Static partitioning | Dynamic queue | Dynamic queue (dual) |
| Fault Tolerance | None | XCLAIM recovery | XCLAIM + auto-requeue |
| Queue Backend | N/A | Redis Streams | Redis + RabbitMQ |
| Retry Logic | None | Stale check + XCLAIM | Retry queue + DLQ |
| Monitoring | Logs only | RedisInsight + CLI | RabbitMQ UI + CLI |
| Scaling | Fixed at deploy | Add workers on-the-fly | Add workers on-the-fly |
| Cleanup | Manual | Safe script | Safe script (TTG-only) |
| Security | Basic | Non-root, resource limits | Non-root, resource limits |
| Persistence | None | Redis AOF (1Gi PVC) | Redis AOF + RabbitMQ Mnesia |

Performance Evolution

| Metric | M1 | M2 | M3 (Redis) | M3 (RabbitMQ) |
| --- | --- | --- | --- | --- |
| 10K params (no fault) | ~8s | ~8s | 41s | 38-39s |
| Throughput (no fault) | 1,250 p/s | 1,276 p/s | 243 p/s | 256-263 p/s |
| 1K params (with fault) | N/A (lost) | 44s | 48s | 49s |
| Fault tolerance | None | Verified | Verified | Verified |
| Data loss under fault | 100% of killed worker | ZERO | ZERO | ZERO |
| Recovery method | None | XCLAIM (30s) | XCLAIM (30s) | Auto-requeue |

Note on throughput differences: M1 and M2 full-scale tests used `SIMULATE_WORK_MS=1` (1ms simulated work per parameter), while M3 medium-scale tests used `SIMULATE_WORK_MS=10` (10ms per parameter). The "small" preset uses `SIMULATE_WORK_MS=100` (100ms per chunk). Throughput numbers are only directly comparable within the same `SIMULATE_WORK_MS` setting.

All Verified Demo Runs

| Run | Milestone | Backend | Fault | Workers | Params | Chunks | Time | Throughput | Data Loss |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | M1 | Static | No | 3 | 10,000 | N/A | ~8s | 1,250 p/s | ZERO |
| 2 | M2 | Redis | No | 3 | 10,000 | 100/100 | ~8s | 1,276 p/s | ZERO |
| 3 | M2 | Redis | Yes (30%) | 3->2 | 10,000 | 100/100 | 44s | 227 p/s | ZERO |
| 4 | M3 | Redis | No | 3 | 1,000 | 100/100 | 36s | 27 p/s | ZERO |
| 5 | M3 | Redis | Yes (33%) | 3->2 | 1,000 | 100/100 | 48s | 20 p/s | ZERO |
| 6 | M3 | RabbitMQ | No | 3 | 1,000 | 100/100 | 39s | 25 p/s | ZERO |
| 7 | M3 | RabbitMQ | Yes (36%) | 3->2 | 1,000 | 100/100 | 49s | 20 p/s | ZERO |
| 8 | M3 | Redis | No | 3 | 10,000 | 100/100 | 41s | 243 p/s | ZERO |
| 9 | M3 | RabbitMQ | No | 3 | 10,000 | 100/100 | 38s | 256 p/s | ZERO |

Result: 9/9 runs achieved 100% completion with zero data loss.

7. Recommendations for Future Improvements

High Priority

| Recommendation | Rationale | Estimated Effort |
| --- | --- | --- |
| **Prometheus + Grafana monitoring** | Production systems need persistent metrics, alerting, and dashboards. Currently monitoring is ad-hoc (CLI tools, management UIs). | 2-3 days |
| **Scale testing with 100K+ parameters** | Current testing is at 10K scale. Production workloads will be 10M+. Need to validate queue throughput, memory usage, and chunk sizing at scale. | 1-2 days |
| **Real algorithm integration** | Current workers use a placeholder computation (`SIMULATE_WORK_MS`). Replace with the actual parameter calculation algorithm. | Variable |

Medium Priority

| Recommendation | Rationale | Estimated Effort |
| --- | --- | --- |
| **Azure AKS deployment** | Move from local Kind to a production cloud environment with real multi-node infrastructure. | 1 week |
| **Horizontal Pod Autoscaler (HPA)** | Automatically scale workers based on queue depth. Add more workers when queue grows, remove when idle. | 1-2 days |
| **Result aggregation pipeline** | Add a dedicated aggregator component that combines partial results into a final output (currently done manually via `aggregate_results.py`). | 2-3 days |
| **CI/CD pipeline** | Automate build, test, and deployment with GitHub Actions or Azure DevOps. | 2-3 days |

Low Priority

| Recommendation | Rationale | Estimated Effort |
| --- | --- | --- |
| **Redis Cluster mode** | For production Redis HA (currently single-pod with AOF persistence). | 1-2 days |
| **RabbitMQ clustering** | For production RabbitMQ HA (currently single-pod with PVC). | 1-2 days |
| **TLS encryption** | Encrypt Redis and RabbitMQ connections in transit. Currently using plain TCP within the cluster. | 1 day |
| **Network policies** | Restrict pod-to-pod communication to only necessary paths. | 0.5 day |
| **Celery integration** | Add Celery as a Python-native task framework on top of Redis/RabbitMQ for richer task management (chains, groups, rate limiting). | 2 weeks |

8. Conclusion

The TTG project successfully evolved from a basic static computation model to a production-ready, fault-tolerant distributed system across 3 milestones in approximately 2 weeks:

M1 established the foundation: Kubernetes cluster, containerized workers, parallel execution.

M2 solved the critical problem: dynamic distribution and verified fault tolerance with Redis Streams.

M3 added production maturity: RabbitMQ with retry/DLQ semantics, dual-backend flexibility, and operational monitoring.

The system now achieves 100% task completion with zero data loss across all tested conditions, including forced worker termination. Both queue backends (Redis and RabbitMQ) are operational and can be selected at deployment time.

Report Version: 1.0

Prepared By: Xavier / TTG Team

Repository: https://github.com/xmedinavei/ttg-distributed-compute