# TTG Distributed Computation - Project Status

Date: February 3, 2026 | Owner: Xavier | Status: 🟢 ON TRACK

## Milestone Status

| Milestone | Deliverables | Status | Date | Key Result |
| --- | --- | --- | --- | --- |
| M1: Basic Setup | K8s cluster, workers, parallel jobs | ✅ Complete | Jan 27 | 10K params in 8s |
| M2: Message Queue | Redis Streams, fault tolerance | ✅ Complete | Feb 3 | 100% despite failure |
| M3: Production Queue | Kafka/RabbitMQ, AKS deployment | ⏳ Planned | Feb 17 | 2-week sprint |

## Key Metrics Comparison

| Metric | Milestone 1 | Milestone 2 |
| --- | --- | --- |
| Architecture | Static partitioning | Redis Streams queue |
| Fault Tolerance | ❌ None | ✅ Verified (100/100 at 30% kill) |
| Task Distribution | Pre-calculated | Dynamic (consumer groups) |
| Parameters Processed | 10,000 | 10,000 |
| Workers | 3 parallel | 3 queue-based |
| Execution Time | ~8 seconds | ~8s (44s with fault demo) |
| Throughput | 1,250 params/sec | 1,276 params/sec |
| Success Rate | 100% | 100% |

## Milestone 2 Highlight

Fault Tolerance Verified: Worker killed at 30% progress → Remaining workers continued → 100/100 tasks completed with zero data loss.

## Next Steps (M3)

- Production Message Queue - Kafka or RabbitMQ for enterprise-grade messaging

- Azure AKS deployment - Production Kubernetes cluster

- Monitoring dashboard - Prometheus + Grafana for queue metrics

Repository: https://github.com/xmedinavei/ttg-distributed-compute