# TTG Distributed Computation System

## Project Status Report

Report Date: February 3, 2026
Project: TTG Distributed Computation on Kubernetes
Owner: Xavier / TTG Team
Overall Status: 🟢 ON TRACK

## Executive Summary

The TTG Distributed Computation System successfully processes 10,000+ parameters across multiple Kubernetes worker nodes. Both Milestone 1 and Milestone 2 are now complete, with a proven fault-tolerant message queue architecture using Redis Streams.

Key Achievement: When a worker is killed mid-processing, the remaining workers continue, and 100% of tasks complete without data loss.

## Milestone Overview

| Milestone | Deliverables | Status | Completion Date | Key Metrics |
| --- | --- | --- | --- | --- |
| M1: Basic Setup | K8s cluster, worker container, parallel jobs | ✅ Complete | 2026-01-27 | 3 workers, 10K params, 8s runtime |
| M2: Message Queue | Redis Streams, dynamic scaling, fault tolerance | ✅ Complete | 2026-02-03 | 100% completion despite worker failure |
| M3: Production | AKS deployment, monitoring, optimization | ⏳ Planned | Target: 2026-02-17 | 2-week sprint |

## Milestone 1: Basic Setup (COMPLETE)

Completion Date: January 27, 2026

### Deliverables

- ✅ Local Kubernetes cluster (Kind) with 4 nodes

- ✅ Dockerized Python worker with structured logging

- ✅ Kubernetes Job manifest for parallel execution

- ✅ Build and deployment scripts

### Performance Metrics

| Metric | Value |
| --- | --- |
| Total Parameters Processed | 10,000 |
| Number of Workers | 3 (parallel) |
| Total Execution Time | ~8 seconds |
| K8s Nodes | 4 (1 control-plane + 3 workers) |
| Total Computed Sum | 5,000,354 |
| Success Rate | 100% |

### Architecture (M1)

- Static range partitioning: Each worker calculates parameter range at startup

- Kubernetes Jobs with indexed completions

- Local Kind cluster (sandbox environment)

## Milestone 2: Message Queue (COMPLETE)

Completion Date: February 3, 2026

### Deliverables

- ✅ Redis Streams for dynamic task distribution

- ✅ Consumer Groups for fault tolerance

- ✅ Standalone worker pods (independent lifecycle)

- ✅ Fault tolerance verification (100% completion despite failures)

- ✅ Demo script with fault injection

- ✅ Safe cleanup script with dry-run mode

- ✅ Comprehensive documentation

### Sprint Task Completion

| Task | Status | Completed |
| --- | --- | --- |
| Redis deployment to K8s | ✅ Complete | 2026-02-03 |
| Queue utilities module | ✅ Complete | 2026-02-03 |
| QueueWorker class | ✅ Complete | 2026-02-03 |
| Docker image v1.2.1 | ✅ Complete | 2026-02-03 |
| E2E integration test | ✅ Complete | 2026-02-03 |
| Fault tolerance testing | ✅ Complete | 2026-02-03 |
| Monitoring setup | ✅ Complete | 2026-02-03 |
| Documentation | ✅ Complete | 2026-02-03 |
| Demo preparation | ✅ Complete | 2026-02-03 |

### Fault Tolerance Test Results

| Metric | Result |
| --- | --- |
| Total Chunks | 100/100 completed |
| Workers Deployed | 3 (parallel, queue-based) |
| Worker Killed At | 30% progress |
| Completion Time | 44 seconds |
| Throughput | 22 params/sec |
| Fault Tolerance | ✅ VERIFIED |

Key Finding: When Worker 1 was forcefully killed at 30% progress, Workers 0 and 2 continued processing without interruption. All 100 task chunks completed successfully with zero data loss.

### Full Scale Test Results

| Metric | Value |
| --- | --- |
| Total Parameters Processed | 10,000 |
| Number of Workers | 3 (queue-based) |
| Task Chunks | 100 (100 params each) |
| Wall Clock Time | ~8 seconds |
| Effective Throughput | 1,276 params/sec |
| Parallelism Factor | 2.53x speedup |
| Success Rate | 100% |

### Architecture (M2)

- Redis Streams for dynamic task distribution

- Consumer Groups coordinate work distribution

- XCLAIM for recovering stale/failed tasks

- Standalone pods (not managed by Job controller)

- Message acknowledgment (XACK) for reliability

## Architecture Evolution

### Milestone 1 → Milestone 2 Comparison

| Aspect | Milestone 1 (Static) | Milestone 2 (Queue) |
| --- | --- | --- |
| Task Distribution | Pre-calculated ranges | Dynamic queue (Redis Streams) |
| Fault Tolerance | None | ✅ XCLAIM recovery |
| Worker Coordination | Independent | Consumer Groups |
| Monitoring | Logs only | RedisInsight + CLI |
| Scaling | Fixed at deploy time | Dynamic (add/remove workers) |
| Cleanup | Manual | Safe script with dry-run |

### System Architecture Diagram

┌─────────────────────────────────────────────────────────────────┐
│                    KUBERNETES CLUSTER                            │
│                                                                  │
│  ┌────────────┐   ┌────────────┐   ┌────────────┐               │
│  │  Worker 0  │   │  Worker 1  │   │  Worker 2  │               │
│  │            │   │   (KILLED) │   │            │               │
│  └─────┬──────┘   └────────────┘   └─────┬──────┘               │
│        │                                  │                      │
│        └──────────────┬───────────────────┘                      │
│                       ▼                                          │
│              ┌─────────────────┐                                 │
│              │   REDIS POD     │                                 │
│              │                 │                                 │
│              │  ttg:tasks ────►│ Task Stream (XREADGROUP)        │
│              │  ttg:results ──►│ Results Stream (XADD)           │
│              │  ttg-workers ──►│ Consumer Group                  │
│              └─────────────────┘                                 │
│                                                                  │
│  FAULT TOLERANCE: Worker killed → Others continue → 100% done   │
└─────────────────────────────────────────────────────────────────┘

## Key Files & Artifacts

### Source Code

| File | Purpose |
| --- | --- |
| src/worker.py | Worker with queue mode + fault tolerance (v1.2.1) |
| src/queue_utils.py | Redis Streams wrapper (TaskQueue class) |
| src/logging_config.py | Structured logging infrastructure |

### Kubernetes Manifests

| File | Purpose |
| --- | --- |
| k8s/manifests/redis.yaml | Redis deployment |
| k8s/manifests/parallel-workers-standalone.yaml | Queue mode workers |
| k8s/manifests/parallel-jobs.yaml | Milestone 1 job |

### Scripts

| File | Purpose |
| --- | --- |
| scripts/run-demo.sh | Full demo with fault injection |
| scripts/cleanup-ttg.sh | Safe cleanup with dry-run |
| scripts/build.sh | Versioned image building |

## Repository & Documentation

GitHub Repository: https://github.com/xmedinavei/ttg-distributed-compute

### Documentation Structure

docs/
├── README.md                    # Documentation index
├── architecture/                # System design
│   └── M2_QUEUE_ARCHITECTURE.md
├── guides/                      # Operational guides
│   ├── QUEUE_MODE_GUIDE.md
│   └── CONFIGURATION_GUIDE.md
├── results/                     # Test results
│   ├── TEST_RESULTS_M1_PARALLEL_JOBS.md
│   └── TEST_RESULTS_M2_FAULT_TOLERANCE.md
├── setup/                       # Installation
│   ├── KUBERNETES_SETUP.md
│   └── AZURE_AKS_GUIDE.md
└── tracking/                    # Project status
    ├── PROJECT_TRACKER.md
    └── PROJECT_OVERVIEW.md

### Key Documents

| Document | Description |
| --- | --- |
| SUPERVISOR_REPORT.md | Executive summary |
| SUPERVISOR_REPORT_M2.md | Detailed M2 report with demo commands |
| QUEUE_MODE_GUIDE.md | Queue mode operations guide |

## Next Steps: Milestone 3 Planning

Target Start: February 10, 2026
Target Completion: February 24, 2026 (2-week sprint)

### Planned Deliverables

| Task | Priority | Estimated Effort |
| --- | --- | --- |
| Azure AKS cluster setup | High | 2 days |
| Azure Redis Cache integration | High | 1 day |
| Persistent Redis storage | Medium | 1 day |
| CI/CD pipeline (GitHub Actions) | Medium | 3 days |
| Monitoring dashboard (Prometheus/Grafana) | Medium | 2 days |
| Scale testing (100K+ parameters) | High | 2 days |
| Production documentation | Medium | 1 day |

### Success Criteria for M3

- ☐ AKS cluster deployed and accessible

- ☐ Workers processing tasks in Azure

- ☐ Monitoring dashboard operational

- ☐ CI/CD pipeline auto-deploying changes

- ☐ 100K+ parameter scale test passed

## Demo Commands (Quick Reference)

# Navigate to project
cd /home/xavierand_/Desktop/TTG

# Run fault tolerance demo (RECOMMENDED)
./scripts/run-demo.sh --scale small --fault-demo

# Run with monitoring
./scripts/run-demo.sh --scale small --fault-demo --monitor both

# Safe cleanup
./scripts/cleanup-ttg.sh --pods --force

Report Prepared By: Xavier / TTG Team
Report Version: 2.0
Next Review: February 10, 2026