Planning

The TTG Distributed Computation System processes large parameter sets across multiple Kubernetes worker nodes. The project has successfully completed three milestones and supports dual queue backends (Redis Streams and RabbitMQ) with verified fault tolerance, automatic retry/dead-letter handling, and visual monitoring.

Milestone 1: Basic Setup (Complete - January 27, 2026)

The foundational infrastructure was established with a local Kubernetes cluster running 4 nodes (1 control-plane + 3 workers). The system successfully processed 10,000 parameters in approximately 8 seconds using 3 parallel workers with static range partitioning. All workers completed successfully with a 100% success rate, computing a grand sum of 5,000,354.

Milestone 2: Message Queue (Complete - February 4, 2026)

The system was enhanced with Redis Streams for dynamic task distribution and fault tolerance. The key achievement is verified fault tolerance: when a worker was forcefully terminated at 30% progress, the remaining workers continued processing without interruption, and all 100 task chunks completed successfully with zero data loss. This proves the queue-based architecture can recover from failures automatically. Additional deliverables include a demo script with fault injection, safe cleanup utilities, and comprehensive documentation.

Milestone 3: Production Queue (Complete - February 9, 2026)

RabbitMQ was added as a production-grade queue backend while preserving Redis Streams as a rollback-safe fallback. The worker selects the backend via the QUEUE_BACKEND environment variable. RabbitMQ provides retry queues with configurable TTL and a Dead Letter Queue (DLQ) for exhausted retries. Both backends achieve 100% task completion with zero data loss under fault injection. A unified one-command demo script supports both backends with live progress bars, fault injection, and strict TTG-only cleanup. Monitoring is available via RabbitMQ Management UI and CLI tools.

Next Steps: Milestone 4 (Target: ??)

Future work includes adding Prometheus and Grafana monitoring dashboards in Kind, planning a full RabbitMQ cutover (deprecating the Redis path), scale testing with 100K+ parameters, and deploying to Azure Kubernetes Service (AKS) for production. A CI/CD pipeline for automated deployment is also planned.

Milestone Status

| Milestone | Deliverables | Status | Date | Key Result |
| --- | --- | --- | --- | --- |
| M1: Basic Setup | K8s cluster, workers, parallel jobs | ✅ Complete | Jan 27 | 10K params in 8s |
| M2: Message Queue | Redis Streams, fault tolerance | ✅ Complete | Feb 4 | 100% despite failure |
| M3: Production Queue | RabbitMQ backend, retry/DLQ, dual-mode | ✅ Complete | Feb 9 | 256 p/s RabbitMQ, 243 p/s Redis (10K) |

Key Metrics Comparison

| Metric | Milestone 1 | Milestone 2 | Milestone 3 |
| --- | --- | --- | --- |
| Architecture | Static partitioning | Redis Streams queue | RabbitMQ AMQP queue |
| Fault Tolerance | ❌ None | ✅ Verified (100/100 at 30% kill) | ✅ Verified (100/100 auto-requeue) |
| Task Distribution | Pre-calculated | Dynamic (consumer groups) | Dynamic (basic_get prefetch=1) |
| Parameters Processed | 10,000 | 10,000 | 10,000 |
| Workers | 3 parallel | 3 queue-based | 3 queue-based |
| Execution Time | ~8 seconds | ~8s (44s with fault demo) | ~39s (RMQ) / ~41s (Redis) |
| Throughput | 1,250 params/sec | 1,276 params/sec | 256 p/s (RMQ) 243 p/s (Redis) |
| Success Rate | 100% | 100% | 100% |
| Retry / DLQ | N/A | XCLAIM recovery | Retry queue + DLQ |

Test Results Summary

The table below consolidates every verified demo run across all three milestones. All runs achieved 100% task completion with zero data loss, including runs where a worker was forcefully killed mid-processing.

| Run | Milestone | Backend | Fault Injection | Workers | Params | Chunks | Time | Throughput | Data Loss |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | M1 | Static partition | No | 3 | 10,000 | N/A | ~8s | 1,250 p/s | ZERO |
| 2 | M2 | Redis Streams | No | 3 | 10,000 | 100/100 | ~8s | 1,276 p/s | ZERO |
| 3 | M2 | Redis Streams | Yes (kill at 30%) | 3→2 | 10,000 | 100/100 | 44s | 227 p/s | ZERO |
| 4 | M3 | Redis Streams | No | 3 | 1,000 | 100/100 | 36s | 27 p/s | ZERO |
| 5 | M3 | Redis Streams | Yes (kill at 33%) | 3→2 | 1,000 | 100/100 | 48s | 20 p/s | ZERO |
| 6 | M3 | RabbitMQ | No | 3 | 1,000 | 100/100 | 39s | 25 p/s | ZERO |
| 7 | M3 | RabbitMQ | Yes (kill at 36%) | 3→2 | 1,000 | 100/100 | 49s | 20 p/s | ZERO |
| 8 | M3 | Redis Streams | No | 3 | 10,000 | 100/100 | 41s | 243 p/s | ZERO |
| 9 | M3 | RabbitMQ | No | 3 | 10,000 | 100/100 | 38s | 256 p/s | ZERO |

Key Takeaways

•  100% success rate across all 9 verified demo runs — no task was ever lost.

•  Fault tolerance works on both backends: Redis recovers via XCLAIM; RabbitMQ auto-requeues unacked messages on worker disconnect.

•  Throughput drops ~20-25% under fault (2 vs 3 workers) — expected and proportional.

•  At equal scale (10K params, medium preset), RabbitMQ (256 p/s) slightly outperforms Redis Streams (243 p/s) — both backends are comparable.

•  Runs 4-7 used the 'small' preset (1K params, 100ms simulated work per chunk), explaining the lower throughput vs. runs 1-3 and 8-9 (10ms per chunk).

•  RabbitMQ adds retry queues and Dead Letter Queue (DLQ) for operational visibility not available with Redis alone.

•  Both backends can be demoed with a single command: ./scripts/run-demo.sh --backend redis|rabbitmq --scale small|medium